SOLESPACE  |  QUALITY ASSURANCE

# PARCEL DELIVERY INCIDENT RESOLUTION REPORT

Dispatcher Verdicts and Recovery Verification

| DOCUMENT CONTROL | DETAIL |
| --- | --- |
| Report ID | SS-QA-LOG-2026-10-27-02 |
| Version | 2.0 - Remediation and local verification update |
| Report date | October 27, 2026 |
| Project | SoleSpace |
| Testing area | Parcel delivery incidents / dispatcher verdicts |
| Verification | Automated tests and authenticated local browser journeys |
| Project Manager | Paciano |
| Front-end Developer | Miggy |
| Back-end Programmer | Cain |
| Approval status | Local fixes verified; release review remains pending |

# Table of Contents

1 Document Information

2 Executive Summary

3 Scope Method and Status Definitions

4 Test Results by Incident Type

5 Defect and Blocker Resolution Register

6 Verification Limits and Follow Up

7 Release Assessment

8 Review and Sign Off

Appendix A Evidence and Traceability

This table of contents is organized by section title. Update page numbers in Word if pagination changes.

# 1 Document Information

| Field | Recorded value |
| --- | --- |
| Document title | Parcel Delivery Incident Resolution Report |
| Version / Date | v2.0 / October 27, 2026 |
| System / module | SoleSpace / Logistics – Parcel Delivery Incident Handling |
| Prepared from | Approved recovery implementation and recorded verification |
| Verification reviewer | Implementation verification recorded; independent sign-off pending |
| Project Manager | Paciano |
| Developer (Front-end) | Miggy |
| Programmer (Back-end) | Cain |

# 2 Executive Summary

All three reported return-to-shop workflow gaps and four blocked retry variants have been addressed in the approved local implementation. All 15 scenario IDs reached their expected outcomes in authenticated synthetic browser journeys. The five previously untested choices now have approved eligibility rules and local verification. This follow-up records resolution within the approved scope; it does not certify a deployed release.

| Outcome | Cases | Interpretation |
| --- | --- | --- |
| Workflow issues resolved | 3 | PD-03, VR-04 and CD-04: Staff receipt, inspection and source recovery proceed. |
| Retry variants verified | 4 | VR-02, VR-03, CD-02 and CD-03: accepted offers, custody and delivery complete. |
| Previously untested verified | 5 | PD-01, PD-02, PL-01, PL-02 and PL-03: approved conditional rules exercised. |
| Prior passes rechecked | 3 | PL-04, VR-01 and CD-01: expected operational outcomes verified. |
| TOTAL VERIFIED LOCALLY | 15 | Fourteen approved deliveries; one operational loss closure with investigation pending. |

Overall assessment: THE REPORTED WORKFLOW GAPS ARE RESOLVED IN THE APPROVED LOCAL SCOPE. All 15 local journeys completed as expected. Financial or source obligations may remain pending after operational closure. Release sign-off still requires the separate checks in Section 6.

# 3 Scope Method and Status Definitions

Scope is approved D1-D8 and D10 on branch codex/failed-delivery-recovery. D9 Individual Shop Owner receipt/release remains deferred; existing Owner authorization is preserved. Verification used SQLite in-memory tests, isolated MariaDB and synthetic local browser actors with password, MFA and clock-in. No deployment, production migration or live provider operation was performed.

| Status | Definition |
| --- | --- |
| PASS LOCAL | The expected approved outcome was independently executed in local synthetic testing. |
| RESOLVED LOCAL | A reported implementation gap has been addressed and its local regression passed. |
| PENDING OBLIGATION | Finance, refund, COD, repair or investigation work remains owned and visible; it is not marked settled. |
| RELEASE PENDING | Local verification is complete for the stated cases; target-host acceptance is a separate gate. |

Counting convention: the original 15 case IDs are retained. This is a separate follow-up report; the source report and its original PASS, ISSUE, BLOCKED and NOT TESTED observations remain unchanged. PASS LOCAL applies only under the approved preconditions.

# 4 Test Results by Incident Type

## 4 1 Parcel Damaged

| Test ID | Dispatcher verdict / branch | Local result | Resolution and verified outcome |
| --- | --- | --- | --- |
| PD-01 | Issue resolved, continue delivery | PASS LOCAL | Previously NOT TESTED. Verified-safe findings permit valid continuation; local journey reached approved delivery. Unsafe or unverified goods remain held. |
| PD-02 | Arrange another delivery attempt | PASS LOCAL | Previously NOT TESTED. Safe condition, accepted retry and evidenced via-shop custody reached approved delivery. Unsafe retry/release is denied. |
| PD-03 | Return parcel to shop | PASS LOCAL | Previously ISSUE. Staff receives and inspects without a dummy refund. Authorized original-parcel redelivery reached approved delivery and closure. |

## 4 2 Parcel Lost

| Test ID | Dispatcher verdict / branch | Local result | Resolution and verified outcome |
| --- | --- | --- | --- |
| PL-01 | Issue resolved, continue delivery | PASS LOCAL | Previously NOT TESTED. Physically recovered, verified goods continued to approved delivery. A still-missing parcel cannot continue. |
| PL-02 | Arrange another delivery attempt | PASS LOCAL | Previously NOT TESTED. Recovery verification and a fresh accepted assignment reached approved delivery. Missing goods cannot be retried. |
| PL-03 | Return parcel to shop | PASS LOCAL | Previously NOT TESTED. Recovered goods reached actual shop receipt, inspection and original-parcel redelivery. No return is fabricated while missing. |
| PL-04 | Confirm parcel lost | PASS LOCAL | Previously PASS. Investigated loss cancels movement and closes operational recovery. Investigation remains pending; no new property-value payout or automatic reversal. |

## 4 3 Vehicle or Route Problem

| Test ID | Dispatcher verdict / branch | Local result | Resolution and verified outcome |
| --- | --- | --- | --- |
| VR-01 | Issue resolved, continue delivery | PASS LOCAL | Previously PASS. Verified obstacle clearance and a valid snapshot allowed continuation through approved delivery. |
| VR-02 | Retry: direct to assigned rider / same rider keeps parcel | PASS LOCAL | Previously BLOCKED. New same-Rider offer, acceptance, retained custody and fresh proof reached approved delivery. Batched-stop detachment is regression tested. |
| VR-03 | Retry: return to shop, then release to assigned rider | PASS LOCAL | Previously BLOCKED. Holder release, Staff receipt/inspection, Dispatcher readiness, accepted Rider handoff and fresh proof completed. |
| VR-04 | Return parcel to shop | PASS LOCAL | Previously ISSUE. Return is followed by Staff receipt/inspection and a supported source disposition; local original-parcel redelivery completed. |

## 4 4 Customer Dispute

| Test ID | Dispatcher verdict / branch | Local result | Resolution and verified outcome |
| --- | --- | --- | --- |
| CD-01 | Issue resolved, continue delivery | PASS LOCAL | Previously PASS. Recorded eligible dispute resolution and customer arrangement permitted continuation to approved delivery. |
| CD-02 | Retry: direct to assigned rider / same rider keeps parcel | PASS LOCAL | Previously BLOCKED. Resolved-dispute findings, accepted direct retry and fresh current-assignment proof reached approved delivery. |
| CD-03 | Retry: return to shop, then release to assigned rider | PASS LOCAL | Previously BLOCKED. Agreed arrangement, shop inspection/readiness and two evidenced transfers enabled the accepted retry to complete. |
| CD-04 | Return parcel to shop | PASS LOCAL | Previously ISSUE. Staff receipt, inspection and source disposition were actionable; original-parcel redelivery and operational closure completed. |

# 5 Defect and Blocker Resolution Register

| Reference | Affected cases | Original reported gap | Resolution and verification |
| --- | --- | --- | --- |
| OBS-01 | PD-03, VR-04, CD-04 | Parcel can be returned to shop, but staff lacks a next-step action. | RESOLVED LOCAL. Incident-backed Staff recovery now supports real receipt, inspection and supported source actions. All three affected browser journeys completed. |
| BLK-01 | VR-02, VR-03, CD-02, CD-03 | Both retry handling paths cannot proceed. | RESOLVED LOCAL. Retry acceptance/custody paths execute; stop-only incidents detach and reconcile the old batch. All four local retry variants completed. |
| DEC-01 | PD-01, PD-02, PL-01, PL-02, PL-03 | Tester questioned whether verdict is valid for incident; no execution attempted. | RESOLVED LOCAL. D1-D10 rules are approved, with D9 deferred. All five conditional scenarios were executed; missing/unsafe conditions remain prohibited. |

Resolution above concerns the approved implementation and executed local cases. Original QA deployment details and the separate referenced retry report remain unavailable; this document does not attribute their exact failing requests to one confirmed cause.

# 6 Verification Limits and Follow Up

Backend regression passed: 929 tests and 5,543 assertions, zero failures or errors, one no-GD fallback skip because GD was enabled. Final repair/source checks passed 76 tests and 542 assertions, including customer rebooking/payment, actual custody, approved delivery, final handover and closure. Changed frontend tests passed 162 cases; the production build passed.

Six real MariaDB races and guarded migration rollback checks passed. All 15 synthetic retail browser cases completed; responsive Staff recovery views were checked at 390, 768 and 1440 pixels. Remaining release checks cover additional Repairer/refund/warranty and mixed-source browser journeys, wider contention, original QA context, actual-host behavior and provider outcomes. Six baseline frontend failures remain separately documented.

D9 remains deferred. Scenarios requiring new Individual Owner receipt/release retain their existing operational limitation. No fake employee or authorization bypass is allowed. Unsupported general replacement, unapproved fees, property-value payouts, new settlement accounting and automatic reversals remain excluded; supported investigation and escalation stay actionable.

# 7 Release Assessment

The reported Staff dead ends and retry workflow gaps are resolved and locally verified within D1-D8/D10. The approved implementation is ready for review. This is not production acceptance or a claim that all financial/source obligations are settled. Complete the remaining release checks, obtain independent sign-off and separately authorize publication/deployment. Work remains uncommitted; no push, merge or deployment was performed.

# 8 Review and Sign Off

Reviewers acknowledge the scoped resolution and recorded local verification. Signatures remain blank for independent review. Operational recovery closure, linked financial/source completion and release acceptance are separate decisions.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Verification reviewer | To be completed | ________________ | ____________ |
| Project Manager | Paciano | ________________ | ____________ |
| Front-end Developer | Miggy | ________________ | ____________ |
| Back-end Programmer | Cain | ________________ | ____________ |

Disposition: [ ] Local resolution accepted  [ ] Accepted with release conditions  [ ] Returned for correction  [ ] Pending review

Reviewer comments: ____________________________________________________________________

# Appendix A Evidence and Traceability

Follow-up to report SS-QA-LOG-2026-10-27-01. Verification record: docs/superpowers/plans/2026-10-27-parcel-incident-recovery.md. Evidence: output/parcel-incident-implementation-regression.xml; output/parcel-incident-repair-final.xml; output/parcel-incident-frontend-final.json; output/parcel-incident-browser/all-15-results.json; output/parcel-incident-concurrency-20261027-125727-863e32/results.json. These are local implementation results, not a deployment certificate.